|  |  |
| --- | --- |
| **TASKS** | **DURATION** |
| Design of Web Application Interface | 01/08/2019  to  08/08/2019 |
| Speech responsive environment | 09/08/2019  to  27/08/2019 |
| Scanning documents and convert to speech using OCR   * English text to voice | 28/08/2019  to  11/09/2019 |
| Scanning documents and convert to speech using OCR   * Malayalam text to voice | 12/09/2019  to  25/09/2019 |
| Database operations | 26/09/2019  to  03/10/2019 |
| Testing | 04/10/2019  To  11/10/2019 |
| Performance analysis & improvement | 12/10/2019  To  30/11/2019 |

**TIMELINE**